## Slide 1: Agile Stuff (that Scrum forgot)
Jeremy D. Miller

## Slide 2: What we’re up to
Replace RavenDb with Marten
Replace Esent with LightningDb
Service Bus Perf Optimizations
Complemax “ready standby”
FubuMVC 4  Async all the way down
*Finally* writing docs for FubuMVC/FubuTransportation
Storyteller improvements
“Jasper”

## Slide 3: My History Waterfall, Extreme Programming, ALT.Net, “Agile Coach”
Notes: Extreme Programming, ThoughtWorks, ALT.Net Waterfall sucked. Big IT sucked.

## Slide 4: The Agile Manifesto
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan

## Slide 5: Agile Oversimplified
Rely on feedback and corrections
Plan, design, code, and test continuously
Make it easy for teams and stakeholders to collaborate
Take steps to make the system easy and safe to change
Ruthlessly focus on features in order of importance instead of infrastructure
Silo’s are bad, m’kay

## Slide 6
In preparing for battle I have always found that plans are useless, but planning is indispensable.
- Dwight D. Eisenhower

## Slide 7: Continuous Design
Notes: Use good design principles, keep it simple, use learning along the way

## Slide 8: “You aren’t going to need it” (YAGNI)
Notes: “Pull” not push

## Slide 9: Simplest Thing that Could Possibly Work
Notes: In the absence of surety. Emphasize “work”. Simple != obvious. Cut off analysis/paralysis

## Slide 10: The Last Responsible Moment
Notes: Tell yet another Pic Wisconsin story about the screen conductor

## Slide 11: “Reversibility”
Notes: Open/Closed Principle, selecting tooling. Doc db’s over ORM’s or relational databases, ability to make mistakes and recover

## Slide 12: Ratchet up your Feedback Cycles
Continuous Integration
Automated Testing
Test Driven Development
Behavior Driven Development
Environment Tests

## Slide 13: Be Cognizant of Low Reversibility
Notes: Open/Closed Principle

## Slide 14: Prefer Self-Contained Teams
Notes: Open/Closed Principle

## Slide 15: Fallacy of Local Optimization
Notes: Open/Closed Principle

## Slide 16: The Worst Project I’ve Ever Been On
Mandatory morale meetings
High ceremony process
Very limited time to actually work
Turnover
The “Embarrassment Meeting”

## Slide 17: Own Your Process instead of Letting it Own You
Notes: Opportunity cost

## Slide 18: Automate Everything that Moves
Enable quicker iteration
Make it safer to change the system
Eliminate error prone manual processes
Notes: From the sample in the ST tutorial, show the very basic specifications

## Slide 19: Know What’s Where
Traceability through Automation
Make it safer to change the system
Eliminate error prone manual processes
Notes: From the sample in the ST tutorial, show the very basic specifications

## Slide 20: Iterations
Don’t be oversubscribed
Work serially
Avoid “trailer-hitched” testing
Gold cards?
Slack
“We must make the iteration!”
Notes: FubuMVC login sample

## Slide 21: Collective Code Ownership
Pair Programming (in moderation)
Know the Why
This is the way we do it
Socialize the design
Constantly challenge designs and architectures

## Slide 22: Questions?
Notes: Show the Calculator Sample